## Slide 1: POC – Formula
Group Members:
Sally Turutov
Itay Stolear
Daniel Sliwowicz
Omer Azriel
Shalev Rissin
Asaf Bamberger
Yosef Goren

## Slide 2: Customer requirements
Our goal was to save, process and present the output from the formula components.
In our project we were responsible the create the Logger, Database and Dashboard for the Formula.
Notes: שליו

## Slide 3: Results
Live demonstration
Notes: דניאל

## Slide 4: Challenges – what we thought?
Working as a 7 people team
Create a Frontend dashboard
Implement a backend architecture
Create a deployable and flexible system
Interface with the formula components
Notes: שליו

## Slide 5: Challenges – What really happened?
Working as a 7 people team
Difficulty assigning equal amount of work to each team member.
First, we splitted the team into 3 different roles according to the architecture.
But it was hard for team members of different roles to communicate with each other (different technologies).
To solve this, we assigned a role for coordinating the different teams.
Notes: עומר

## Slide 6: Challenges – What really happened?
Create a Frontend dashboard & Implement a backend architecture
With quality research we learned that we don’t need to reinvent the wheel. As soon as we discovered Grafana and TimescaleDB our life was simpler.
Key takeaway:
Learn how to conduct a market survey of existing technologies.
Notes: איתי

## Slide 7: Challenges – What really happened?
Implement a backend server:
The client message protocol is Protobuf, so we natively chose gRPC and created an API for both the database and the client.
Key takeaways:
Learn to use what we have. If the protocol is provided and not choosable, We must adhere to the client and design around it.
Learn how to design API’s
Notes: עומר

## Slide 8: Challenges – What really happened?
Create a deployable and flexible system:
We chose docker to containerize each component.
Key takeaways:
Learn how to decouple between our components.
Learn how to shape our components them into microservices.
Notes: דניאל

## Slide 9: Challenges – What really happened?
Interface with the formula components
The message protocol exists, but the client system does not produce data yet, so we implemented a mock system that produces data according to the message protocol.
Key takeaways:
Understand what is crucial for us from the client system and create a lightweight mock from it.
Notes: עומר ושליו

## Slide 10: RISKS – DID we Succeed?
A functioning product
Satisfied Client
An expandable product
Notes: שליו לנקודה הראשונה, איתי לשנייה, דניאל לשלישית.

## Slide 11: RISKS – WHAT’s next?
Connect our system to the client system.
Keep the API’s generic and allow little to no changes to existing client code.
Adapt the system to new client demands.
Notes: (נקודה שנייה ושלישית) בגלל שהמערכת בנויה בצורה מופרדת והשתמשנו ברכיבים שתומכים בפיצרים רבים נוכל לעמוד בציפיות חדשות של הלקוח

## Slide 12: Backlog for next semester
Expand our system to model all the types of component messages.
Create more dashboards to show more interesting analytics.
Integration with the formula system.
Supporting concurrent experiments.
Create a full CI/CD GitHub environment.
Create a “one line” setup for the system.
Optimize existing code.
More testing for current systems.
More on the way…